Project Scope

Setup

- environment dev;

TOTAL: 4 hrs

Shared

- Header (Mobile/Desktop);

- Footer (Mobile/Desktop);

- Modal Cookie;

- Css/sass file config;

TOTAL: 16 hrs

Home

- Slider highlights(Mobile/Desktop);

- Slider categories (Mobile/Desktop);

- Highlight row (Mobile/Desktop);

- Instagram feed (Mobile/Desktop);

TOTAL: 22 hrs

About

- Highlight responsive;

- Grid Layout(Images and description);

TOTAL: 5 hrs

Collection Page

- Collection Header responsive;

- Side menu filter (Mobile/Desktop);

- Shop by size (Mobile/Desktop);

- Product listing(Mobile/Desktop);

TOTAL: 19 hrs

Product Page

- Product slider (Mobile/Desktop);

- Product Color x Size selector (Mobile/Desktop);

- Product Infos;

TOTAL: 11 hrs

Login/Sign up

- Form Login (Mobile/Desktop);

- Form Sign up (Mobile/Desktop);

TOTAL: 8 hrs